## Slide 1: Plans after the Collaboration Meeting
March |  | FPDP ordered and received. (Faster transfer from Mercury to vmesparc)
April |  | Full set of CPUs (21) put into operation. 200 Hz achieved (w/o FASTBUS)
April |  | Support for online monitoring
April |  | Integration of FASTBUS.
April 23 |  | DAQ rehearsal
April |  | New vmesparc, new Mercury OS. (Faster disk transfer).
April |  | FPDP installed.
April |  | PO for more fibers/crates
May |  | Optimization of Mercury timing. Goal: 300 Hz
June |  | Trigger detectors installation
July |  | Trigger/DAQ integration.
 |  | Installation of crates/fibers.
August |  | Trigger integration. (need outside groups at BNL)
September |  | Overall optimization. Goal: 500 Hz.
December |  | Start of cool-down.

## Slide 2
Quotation from Mercury Inc. received. Everything we need is available for ordering.
1 Backplane Interlink16,
2 Motherboards,
3 RINT I/O modules,
1 Daughtercard with 2 CPUs.
Adding more hardware to the DAQ (RICH, more TDC/ADC) made easy.
Pipelining for every data transfer is implemented. The code on Solaris is multi-threaded.
New DAQ code is in CVS.

## Slide 3: Scope diagram of Mercury processing
Fiber transfer ends @ 3.5 ms
Compression in one CPU