## Slide 1: DAQ Status
Successful DAQ test on Oct 18. New data files written with Silicon and FastBus.
Phat updated. Support for compressed/uncompressed data.
1/16 of Corey joined the DAQ team. Thanks to him the pedestal macro was able to process new data format. Old and new compressed/uncompressed data formats supported.
The minor modification made to data format on request from Corey and Marguerite. Will be applied for next data files.
Support for online is implemented.
Data validation did not run yet due to missing magnet information in the DataBase. The MAGMON computer fixed and ready for next DAQ run.
FB TDC8 (TrigBits) sent for repair, replaced by LeCroy 1872A 100 ps resolution, 400 ns range.

## Slide 2: DAQ Plans
Dress rehearsal on Nov 6.
VME readout (beta version) should be ready by Nov 6.
Automated pedestal calculation for DAQ. Expect compression factor 5 for dress rehearsal.
L0 modifications to fix old FastBus problems.
L0 and L1 modifications for new trigger logic.